Anfang  
Mit 29.05.19

Ende  
Son 26.01.20

03 Jun '19

17 Jun '19

01 Jul '19

15 Jul '19

29 Jul '19

12 Aug '19

26 Aug '19

09 Sep '19

23 Sep '19

07 Okt '19

21 Okt '19

04 Nov '19

18 Nov '19

02 Dez '19

16 Dez '19

30 Dez '19

13 Jan '20

**Project management**  
Mit 29.05.19 - Fre 11.10.19

**Hardware/Construction plan**  
Mit 12.06.19 - Fre 19.07.19

**Hardware/Assembling**  
Die 23.07.19 - Son 29.09.19

**Raspberry/Setup**  
Die 17.09.19 - Son 10.11.19

**Writing the scientific work**  
Mon 23.09.19 - Son 26.01.20

**Raspberry/Code connections**  
Son 13.10.19 - Mon 11.11.19

**Visualization/Code**  
Son 13.10.19 - Die 31.12.19

**Tests and debugging**  
Mit 04.12.19 - Son 12.01.20

Project start  
Mit 29.05.19

Purchase finished  
Mon 26.08.19

Construction finished  
Son 29.09.19

Project management finished  
Fre 11.10.19

Progamming finished  
Die 31.12.19

Tests finished  
Son 12.01.20

Documentation finished  
Son 26.01.20

**Design**  
Sam 28.09.19 - Son 13.10.19

Begin  
Wed 29.05.19

End  
Sun 26.01.20

03 Jun '19

17 Jun '19

01 Jul '19

15 Jul '19

29 Jul '19

12 Aug '19

26 Aug '19

09 Sep '19

23 Sep '19

07 Okt '19

21 Okt '19

04 Nov '19

18 Nov '19

02 Dez '19

16 Dez '19

30 Dez '19

13 Jan '20

**Project management**

**Hardware/Construction plan**

**Hardware/Assembling**

**Raspberry/Setup**

**Writing the scientific work**

**Raspberry/Code connections**

**Visualization/Code**

**Tests and debugging**

Project start

Wed 29.05.19

Purchase finished

Mon 26.08.19

Construction finished

Sun 29.09.19

Project management finished

Fri 11.10.19

Progamming finished

Tue 31.12.19

Tests finished

Sun 12.01.20

Documentation finished

Sun 26.01.20

**Design**